Product Requirements Document

Release Manager Application - end-to-end release planning and command center

| Document | Product Requirements Document |
| --- | --- |
| Version | Version 1.0 |
| Status | Draft for stakeholder review |
| Prepared | 19 June 2026 |

Product vision: Provide one trusted workspace for planning, governing, communicating and closing application releases, reducing manual coordination while improving management visibility.

# 1. Executive Summary

Release planning currently depends on Jira updates, spreadsheets, messages, emails and repeated follow-ups across project managers, release planners, application teams and management. This creates duplicated effort, inconsistent status information and limited visibility on release day.

The Release Manager Application will connect release scope from Jira with RMI readiness, deployment schedules, incident tracking and management communication. Version 1 focuses on a dependable operational workflow and a clear command-center view.

# 2. Problem Statement

Release scope and RMI readiness are manually reconciled across teams.

Release planners repeatedly contact Scrum Masters, developers and testers for UAT status.

Planned and actual deployment times are updated manually with limited consistency.

Management status emails require hourly manual preparation and distribution.

Jira incidents are difficult to consolidate into a single release view.

Release closure lacks a consistent summary and audit trail.

# 3. Goals and Success Measures

| Goal | Success measure for V1 |
| --- | --- |
| Single source of truth | All in-scope RMIs, applications, deployments and incidents are visible under one release. |
| Reduce manual reporting | Release status statement can be drafted and distributed from the application. |
| Improve readiness visibility | Every RMI has an owner and traffic-light readiness status. |
| Improve release-day control | Planned and actual deployment times plus blockers are visible on one dashboard. |
| Strengthen governance | Key status, assignment and timing changes are recorded in an audit history. |

# 4. Users and Roles

| Role | Primary responsibilities | Access |
| --- | --- | --- |
| Project Manager | Own project requirements, monitor RMI readiness, assign release planners. | Create/update assigned planning records; view release execution. |
| Release Manager | Own release setup, governance, deployment command center, communications and closure. | Full operational access for assigned releases. |
| Release Planner | Coordinate UAT readiness and update RMI status. | Update assigned RMIs; view related release and deployment data. |
| Intake Team | Review and approve RMI tagging; associate RMIs with a release in Jira. | Integration-driven scope; optional review access. |
| Business / Management | Monitor readiness, progress, incidents and outcome. | Read-only access. |
| Application Owner / Deployment POC | Provide CR and deployment details; confirm actual start/end. | Update assigned deployment records. |

# 5. End-to-End Workflow

Project Manager gathers stakeholder requirements and creates or updates the Jira item and RMI.

Intake Team reviews the RMI, confirms approval and tags it to a specific release in Jira.

Jira synchronization creates or updates the release scope in the Release Manager Application.

Project Manager assigns each RMI to a Release Planner.

Release Planner coordinates UAT and marks the RMI Orange, Red or Green.

Application Owner submits deployment details including version, change request, planned window, POC and remarks.

Release Manager validates readiness, configures distribution lists and starts the release.

Teams update deployment actual times, incidents and release health during execution.

Release Manager sends hourly status communication and escalates blockers.

After all deployment work is completed or dispositioned, Release Manager stops and closes the release.

# 6. Product Scope

## 6.1 Version 1 In Scope

Dashboard with release controls, application counts, Jira incident count and management summary.

Release register containing RMI, project, ownership and application details.

RMI readiness management with planner assignment and Orange/Red/Green status.

Deployment register with planned and actual times, CR number, POC and remarks.

Release-day command center with Start/Stop, health, distribution lists and status statements.

Jira synchronization contract for releases, RMIs and incidents using Affect Version / release identifier.

Role-based access, validation, audit history, filters and export.

AI-assisted draft summaries, risk highlights and post-release recap, requiring human approval.

## 6.2 Out of Scope for Version 1

Executing application deployments directly from the platform.

Replacing Jira as the system of record for requirements or incident ownership.

Autonomous AI decisions, automatic release cancellation or automatic blocker resolution.

Advanced predictive models trained on enterprise historical data.

Native mobile applications and complex portfolio financial management.

# 7. Functional Capabilities

| Capability | Purpose | Key outcome |
| --- | --- | --- |
| Dashboard | Summarize release health and execution. | Fast management and operator visibility. |
| Release Management | Define release scope and ownership. | Trusted release register. |
| RMI Readiness | Track UAT readiness and blockers. | Clear go/no-go preparation. |
| Deployment Planning | Capture schedule, CR and actual timings. | Controlled deployment sequence. |
| Release Day | Start, monitor, communicate and stop a release. | Consistent command-center operation. |
| Jira Integration | Synchronize approved scope and incidents. | Less duplicate data entry. |
| Communications | Generate and send status updates to DLs. | Reduced hourly reporting effort. |
| AI Assistance | Draft summaries and identify attention areas. | Faster, more consistent decisions. |

# 8. Business Rules

RMI Orange means UAT is in progress; Red means a blocker exists; Green means UAT completed with no open blocking issue.

A release cannot be marked Ready when any in-scope RMI is Red or lacks a Release Planner.

Deployment actual start and end times must not overwrite planned times.

A deployment cannot be completed without an actual end time and final remark or outcome.

Release health is Green for smooth progress, Yellow for progress with issues, and Red when stopped or materially blocked.

Closing a release requires every deployment to be Completed, Cancelled or Deferred with a recorded disposition.

AI-generated content must be visibly marked as a draft and approved by an authorized user before sending.

# 9. Integration Requirements

## 9.1 Jira

Import release, RMI and project data after Intake approval and release tagging.

Use Jira issue key as the stable external identifier and avoid duplicate records.

Import incidents when Affect Version matches the configured release name or identifier.

Display synchronization status, timestamp and errors without blocking unrelated application work.

Define field mappings, permissions, API authentication and synchronization frequency during technical design.

## 9.2 Email / Distribution Lists

Store one or more approved distribution lists for each release.

Allow preview and editing of every status message before sending.

Record sender, recipients, timestamp, subject and delivery result.

Use the organization's approved email service and security controls.

# 10. AI-Assisted Capabilities

| AI feature | Inputs | Output | Control |
| --- | --- | --- | --- |
| Status summary draft | RMI, deployment and incident statuses | Hourly management statement | Release Manager reviews and sends. |
| Risk highlights | Red RMIs, delays, open incidents, remarks | Prioritized attention list | Advisory only; source records linked. |
| Post-release recap | Timeline, deployment outcomes, incidents | Draft closure summary | Human approval before publication. |
| Data quality prompt | Missing or inconsistent fields | Suggested corrections | User accepts or rejects each change. |

# 11. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Security | Enterprise authentication, least-privilege role access and encrypted transport. |
| Availability | Available throughout planned release windows with monitored service health. |
| Performance | Primary views should load within 3 seconds for normal release volumes. |
| Auditability | Material changes record user, time, previous value and new value. |
| Accessibility | Keyboard navigation, meaningful labels and non-color status indicators. |
| Data integrity | Validation, stable identifiers and safe synchronization retries. |
| Privacy | No unnecessary personal or confidential data in AI prompts or exports. |

# 12. Assumptions and Dependencies

Jira provides approved API access and consistent field mappings for RMI, release and incident records.

The organization confirms authoritative ownership for project, release, planner and application data.

An approved email integration and distribution-list policy are available.

Release status terminology and closure controls are agreed by Release Management and business stakeholders.

AI services, if enabled, meet enterprise security, privacy and retention requirements.

# 13. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Poor Jira data quality | Incomplete or misleading release scope | Field validation, sync errors and ownership dashboard. |
| Low adoption | Teams continue parallel spreadsheets | Simple workflow, role training and agreed source-of-truth policy. |
| Late status updates | Management view becomes stale | Timestamp visibility, reminders and overdue indicators. |
| AI summary error | Incorrect communication | Source-linked drafts and mandatory human approval. |
| Integration outage | Delayed synchronization | Retry queue, visible last-sync status and controlled manual fallback. |

# 14. Release and Adoption Plan

Validate workflow and terminology with Project Managers, Release Managers and business readers.

Pilot V1 with one release and a small set of applications.

Measure completeness, update timeliness, reporting effort and user feedback.

Resolve process gaps and finalize Jira/email integration controls.

Expand to additional releases with role-based onboarding and governance.

# 15. Open Decisions

Which Jira issue types and fields represent RMI, approval, release and application?

Which system owns the final application inventory and contact details?

What is the required hourly communication schedule and template?

Who may change overall release health to Red and who may restart a stopped release?

What retention period applies to audit records and release communications?

Which AI platform is approved for enterprise release data?